PRODUCT REQUIREMENTS DOCUMENT PocketCraft Relay Infrastructure Self-hosted tunnel system enabling Android phones to expose Minecraft Java servers to the public internet — no PC, no paid hosting, no port-forwarding.

| Product PocketCraft | Author Aleem | Status Draft | Updated March 2026 | Target MVP in 3 months |
| --- | --- | --- | --- | --- |

| 01 | Problem & Opportunity |
| --- | --- |

Minecraft Java Edition requires players to either pay for a dedicated hosting service (~$5–15/month), set up port-forwarding (impossible on most mobile data and university networks), or use commercial tunnels like Ngrok or Playit — which are not purpose-built for mobile and require technical setup.

PocketCraft targets a specific, underserved segment: casual players who want to host a quick server for friends from their Android phone — no PC, no credit card, zero config.

Core insight: the phone already has enough CPU to run a Minecraft server for 2–5 players. The only missing piece is a reliable public address. PocketCraft provides exactly that.

Who This Is For

Students and younger players (16–24) who are comfortable installing an Android app, want to play with friends on-demand, and either can't or won't pay for dedicated hosting.

| 02 | Goals & Success Metrics |
| --- | --- |

| Waitlist target | Connection latency | Session uptime | Setup time |
| --- | --- | --- | --- |
| 500 signups | <150ms relay overhead | 99% per session | <60 seconds |

Non-goal for MVP: iOS support, web dashboard, custom domains, more than 5 concurrent players per session. These are explicitly deferred to v2+.

| 03 | System Architecture |
| --- | --- |

The relay model: the phone dials out to a relay server (bypassing NAT), which holds the connection open and forwards inbound player TCP packets to the phone in real time. The phone pipes those packets into its local Minecraft server process, and sends responses back through the same tunnel.

| Android App Minecraft server :25565 | <--WS--> | Relay Server (VPS) WS :8080 + TCP :25565 | <--TCP--> | Player Client Minecraft Java |
| --- | --- | --- | --- | --- |

*.pocketcraft.app  ->  VPS IP  (wildcard DNS)

Component Breakdown

Relay Server — Node.js (MVP) or Go (v2). Maintains a routing table mapping session IDs to active WebSocket connections from phones. Listens on TCP :25565 for inbound player connections, looks up the correct phone socket, and bridges the two streams.

Android Client — Starts local Minecraft server. Opens a persistent WebSocket to the relay. Reads bytes from relay, writes to local server socket; reads from local server, writes back to relay. Sends heartbeat every 15s to prevent NAT timeout.

Session Addressing — Each phone session gets a random subdomain (e.g. aleem123.pocketcraft.app). Wildcard DNS points to VPS. Relay parses the subdomain to route to the correct phone.

| 04 | Feature Requirements |
| --- | --- |

| Feature | Description | Phase |
| --- | --- | --- |
| TCP tunnel | Bidirectional raw-byte forwarding between relay and phone. No packet modification. | MVP |
| WebSocket connection | Phone connects to relay via WS. Persistent, auto-reconnects on drop. | MVP |
| Session ID + subdomain | Random session slug generated on connect, used as subdomain and shareable address. | MVP |
| Heartbeat / keepalive | Phone sends ping every 15s. Relay times out stale connections after 45s. | MVP |
| Auto-reconnect | Android client backs off and reconnects if WebSocket drops. Resumes same session within 60s. | MVP |
| Share link UI | One-tap copy of server address. Shown immediately after tunnel opens. | MVP |
| Multi-user routing | Relay handles N concurrent phone sessions, routes each player to the correct phone. | MVP |
| Custom subdomain | Logged-in users can choose a persistent slug (e.g. aleem.pocketcraft.app). | v2 |
| Player count display | App shows how many players are currently connected to the server. | v2 |
| Relay region selection | Pick nearest VPS region to reduce latency for host and players. | v2 |
| Go/Rust relay rewrite | Replace Node.js relay with Go for better concurrency and lower memory at scale. | v2 |
| iOS / KMP client | Kotlin Multiplatform tunnel client targeting iOS. | v3 |

| 05 | Technical Constraints |
| --- | --- |

Technology Stack (MVP)

- Kotlin (Android) + OkHttp WebSocket

- Java Sockets for local MC server connection

- Node.js relay server with ws npm package

- Wildcard DNS pointing to VPS

- DigitalOcean / Oracle Free Tier VPS

Hard Constraints

Minecraft Java uses raw TCP — the relay must forward unmodified bytes, not HTTP or WebSocket-framed payloads. The Android side must run two concurrent loops (relay-to-MC and MC-to-relay) using Kotlin coroutines to avoid blocking.

Never modify or buffer packets. Minecraft's protocol is stateful — partial or reordered bytes will cause the client to disconnect silently.

Mobile-Specific

Mobile data connections (4G/5G) kill idle TCP connections after 30–90s. The heartbeat mechanism is not optional — it is required for any session lasting longer than a minute. Additionally, Android Doze mode may throttle background network activity; the app must request appropriate wake locks during active hosting.

| 06 | Build Roadmap |
| --- | --- |

| Week 1–2 | Relay server — basic tunnel Node.js server. WebSocket listener + TCP listener. First working end-to-end pipe: player TCP -> relay -> phone WS -> local MC server -> back. |
| --- | --- |

| Week 3–4 | Android client — tunnel integration OkHttp WS connection. Dual coroutine loops for bidirectional pipe. Heartbeat sender. Basic UI showing session address and connection state. |
| --- | --- |

| Week 5–6 | Multi-user routing + subdomain system Session ID map on relay. Wildcard DNS configured. Each phone gets a unique subdomain. Multiple phones can host simultaneously without conflict. |
| --- | --- |

| Week 7–8 | Stability pass Auto-reconnect with exponential backoff. Stale session cleanup. Test on real 4G. Stress test with 3-5 simultaneous players. Fix packet ordering bugs. |
| --- | --- |

| Week 9–10 | Waitlist beta Deploy relay to VPS. Ship Android APK to waitlist. Collect latency and crash data. Integrate with Supabase for session logging and user association. |
| --- | --- |

| Month 3+ | v2 — custom subdomains, regions, Go relay Rewrite relay in Go. Add region selection. Custom persistent slugs for registered users. Player count API. |
| --- | --- |

| 07 | Risks & Mitigations |
| --- | --- |

| Severity | Risk | Mitigation |
| --- | --- | --- |
| High | NAT / mobile idle timeout drops tunnel | Heartbeat every 15s from Android client. Relay times out and cleans up after 45s of no heartbeat. Auto-reconnect restores session within 60s. |
| High | Android Doze kills background network | Use a Foreground Service with a persistent notification. Request WAKE_LOCK. Background-only will not survive Doze on most devices. |
| Medium | Relay becomes a bottleneck at scale | Node.js handles ~100 concurrent sessions fine for MVP. Migrate to Go before scaling beyond that. Consider horizontal relay scaling with Redis session store in v3. |
| Medium | VPS bandwidth cost at scale | Minecraft at 5 players uses ~100-300 KB/s. Oracle Free Tier gives 10 TB/month outbound — sufficient for hundreds of active sessions. |
| Low | Relay used for non-Minecraft traffic | Bind relay TCP listener to port 25565 only. Validate handshake packet (Minecraft C->S login starts with a known byte sequence). Block or rate-limit non-conforming connections. |

| 08 | Open Questions |
| --- | --- |

1. Auth before tunnel open? For MVP, no auth — any install gets a session. This is simpler but means the relay is open. Evaluate after beta based on abuse signals.

2. Supabase session logging on relay side? Relay is Node.js on a VPS; adding a Supabase write per session is low-cost. Decide if session analytics are needed at MVP or can wait.

3. What Minecraft server binary runs on Android? Fabric/Paper have known ARM builds. Need to validate which versions run reliably on Android 12+ with acceptable RAM usage under 2 GB total.

4. Relay TLS? Cloudflare in proxy mode can terminate TLS for the subdomain, giving HTTPS and WSS for free. Worth doing from day one to avoid having to migrate later.

Decision needed before Week 3: confirm which Minecraft server JAR runs on Android target devices. This unblocks the Android client integration entirely.